SymptomCare

9-Day Implementation Blueprint (Day 2 → Day 10)

Single Source of Truth for the remainder of the capstone

# Project Snapshot (Read First Every Day)

Product: SymptomCare — a website where users describe symptoms in free text (Hindi or English), get an AI-suggested specialist type + possible condition, see an emergency warning if needed, and view nearby clinics/hospitals for their chosen city.

## Locked Tech Stack (decided Day 1, do not change)

- Frontend: Plain HTML, CSS, and JavaScript (no framework) — simplest possible for a beginner, fast to build and debug.

- Hosting/Deployment: Vercel (free tier) — connects directly to GitHub, auto-deploys on push, beginner-friendly.

- Backend logic: Vercel Serverless Functions (small JavaScript files in an /api folder) — used to safely call Claude API and Google Places API without exposing API keys in the browser.

- AI: Claude API (Anthropic) — interprets symptom text and returns specialist/condition/emergency-flag.

- Location data: Google Places API (Nearby Search) — fetches real nearby clinics/hospitals for a chosen city.

- Version control: Git + GitHub — every day's work is committed and pushed.

## Non-Negotiable Guardrails

- No login/signup, no appointment booking, no multi-language UI switcher, no reviews, no saved chat history — these are Future Scope only.

- Always show the medical disclaimer near AI suggestions.

- Keep the UI simple, mobile-friendly, and English-labeled (AI replies adapt to the language the user types in).

- Each day should end with a working, committed, visually inspectable product — never leave the app broken overnight.

## How to Use This Blueprint

At the start of each remaining day, start a fresh conversation with Claude and say: "I'm on Day X of my SymptomCare capstone, here is my blueprint for today: [paste that day's section]." This document gives that fresh conversation everything it needs — no re-planning required.

DAY 2: Project Setup & Environment

🎯 Objective

Set up the GitHub repository, local project folder, Vercel account/connection, and get a blank 'Hello SymptomCare' page successfully deployed live.

📖 What I'll Learn

- How a modern web project is structured (frontend + serverless backend)

- How Git/GitHub version control works in practice

- How to deploy a website live with Vercel

🛠 Features to Build

- No user-facing features yet — this is pure setup

- A single placeholder homepage that proves the pipeline works end-to-end

📝 Step-by-Step Implementation Plan

1. Create a new folder on your computer named symptomcare.

2. Inside it, create three files: index.html, style.css, script.js — a minimal homepage with the title 'SymptomCare' and the tagline 'Know which doctor to see, instantly.'

3. Initialize Git in this folder (git init) and create a .gitignore file (ignore node_modules and .env).

4. Create a new GitHub repository named symptomcare (public or private, your choice) and push your local folder to it.

5. Create a free Vercel account (if not already done) and connect it to your GitHub account.

6. Import the symptomcare repo into Vercel as a new project and deploy it with default settings.

7. Visit the live Vercel URL and confirm the placeholder homepage loads correctly.

8. Create a folder named /api in the project root (empty for now) — this is where serverless functions will live from Day 4 onward.

9. Create a README.md with a one-paragraph project description.

📂 Files & Folders to Create/Modify

symptomcare/index.html

symptomcare/style.css

symptomcare/script.js

symptomcare/.gitignore

symptomcare/README.md

symptomcare/api/  (empty folder, placeholder for later)

🔗 APIs / Libraries / Tools to Integrate

- GitHub (repository + version control)

- Vercel (hosting/deployment)

🧪 Testing Tasks

- Confirm the live Vercel URL opens on both desktop and mobile browser.

- Confirm pushing a small change to GitHub triggers an automatic redeploy on Vercel.

🐞 Common Issues & Debugging Tips

- If Vercel deployment fails, check the build log — for a static site there should be no build step required; set 'Framework Preset' to 'Other'.

- If GitHub push fails with authentication errors, use GitHub's suggested HTTPS token login flow.

✅ End-of-Day Checklist

- GitHub repo created and pushed

- Vercel project connected and deployed

- Live URL opens and shows placeholder homepage

- /api folder exists (empty)

📸 Expected Project State / Screenshots to Capture

- Screenshot of the live Vercel URL showing the placeholder homepage

- Screenshot of the Vercel dashboard showing a successful deployment

➡️ Handoff Notes for Next Day

Day 3 will design and build the full static UI (symptom input, results area, emergency banner, city selector, disclaimer) with dummy/placeholder data — no real APIs yet.

DAY 3: UI Design & Static Layout (No Real Data Yet)

🎯 Objective

Build the complete visual layout of the app in HTML/CSS with all screens/sections present, using placeholder/dummy text — so the app looks finished before any real logic is added.

📖 What I'll Learn

- How to structure a single-page app layout with HTML/CSS

- Responsive design basics (mobile-first CSS)

- Why UI-first development makes later steps easier

🛠 Features to Build

- Homepage with symptom input textarea + submit button

- Results section (hidden by default) with specialist + condition + disclaimer placeholders

- Emergency warning banner (hidden by default, styled in high-contrast red/orange)

- City selector dropdown/input

- Nearby clinics list section (placeholder cards)

- Persistent footer disclaimer

📝 Step-by-Step Implementation Plan

1. In index.html, structure semantic sections: <header>, <main> (symptom form, results area, emergency banner, city + clinics area), <footer> (disclaimer).

2. Build the symptom form: a <textarea> with placeholder text like 'Describe your symptoms in Hindi or English...' and a submit button.

3. Build a hidden results block with placeholder spans for specialist name, possible condition, and disclaimer text.

4. Build a hidden emergency banner block styled with a strong red/orange background, bold warning icon/text, and a message like 'This may be an emergency — seek immediate medical help.'

5. Build a city selector: a simple <select> or text input with a few sample Indian city names hardcoded for now.

6. Build a clinics list container with 2–3 placeholder 'card' entries (name, address, distance) using dummy data.

7. Write style.css: mobile-first, single-column layout, readable font sizes (16px+ body), clear color scheme with an accent color for the primary button and a distinct alert color reserved only for emergencies.

8. Add simple show/hide logic stubs in script.js (e.g., toggling a CSS class) so clicking submit currently just reveals the placeholder results block — no real API calls yet.

9. Commit and push; confirm Vercel auto-deploys the new design.

📂 Files & Folders to Create/Modify

symptomcare/index.html (major edit)

symptomcare/style.css (major edit)

symptomcare/script.js (basic show/hide stub)

🧪 Testing Tasks

- Resize the browser window / use mobile device emulation to confirm the layout adapts cleanly.

- Click submit and confirm the placeholder results block appears/disappears correctly.

- Manually toggle the emergency banner visibility to confirm its styling stands out clearly.

🐞 Common Issues & Debugging Tips

- If layout breaks on mobile, check for fixed pixel widths — use % or max-width instead.

- If the emergency banner does not feel urgent enough, increase contrast and font weight rather than adding more text.

✅ End-of-Day Checklist

- All sections present: input, results, emergency banner, city selector, clinics list, footer disclaimer

- Layout responsive on mobile and desktop

- Placeholder show/hide interaction works

- Design pushed live on Vercel

📸 Expected Project State / Screenshots to Capture

- Screenshot of the full homepage (desktop)

- Screenshot of the homepage on a mobile-width browser

- Screenshot with the emergency banner temporarily visible

➡️ Handoff Notes for Next Day

Day 4 will connect the symptom form to a real serverless function that calls the Claude API, replacing placeholder results with real AI-generated specialist/condition/emergency data.

DAY 4: Claude API Integration — Symptom Analysis

🎯 Objective

Build a working serverless function that sends the user's symptom text to the Claude API and returns a structured suggestion (specialist type, possible condition, emergency flag), and connect it to the real UI.

📖 What I'll Learn

- How to call the Claude API securely from a backend (never expose API keys in frontend code)

- How to design a prompt that returns structured, predictable output

- How serverless functions work on Vercel

🛠 Features to Build

- POST /api/analyze-symptoms endpoint

- Real specialist + condition suggestion replacing placeholder data

- Real emergency detection replacing the placeholder banner

📝 Step-by-Step Implementation Plan

1. Sign up for Anthropic API access and generate an API key (if not already done) — store it only as a Vercel Environment Variable named ANTHROPIC_API_KEY, never in code.

2. Create /api/analyze-symptoms.js as a Vercel serverless function that accepts a POST request with { symptomText }.

3. Inside the function, call the Claude API with a system prompt instructing it to: (a) read the symptom text (Hindi or English), (b) respond ONLY in strict JSON with fields: specialist, possibleCondition, isEmergency (boolean), emergencyMessage, disclaimer, (c) never provide a definitive diagnosis, only a suggestion.

4. Parse the JSON response in the serverless function and return it to the frontend as the API response.

5. In script.js, update the submit handler to call fetch('/api/analyze-symptoms', { method: 'POST', body: JSON.stringify({ symptomText }) }).

6. On success, if isEmergency is true, show the emergency banner with emergencyMessage; otherwise populate the results block with specialist, possibleCondition, and disclaimer.

7. Add a loading state (e.g., 'Analyzing your symptoms...') while waiting for the API response.

8. Test with at least 5 different symptom inputs: 2 mild (e.g., 'sore throat and mild cough'), 2 in Hindi, 1 emergency-like (e.g., 'severe chest pain and difficulty breathing').

9. Commit and push; verify it works on the live Vercel URL, not just locally.

📂 Files & Folders to Create/Modify

symptomcare/api/analyze-symptoms.js (new)

symptomcare/script.js (major edit — real fetch call)

symptomcare/index.html (minor edits if needed for loading state)

🔗 APIs / Libraries / Tools to Integrate

- Anthropic Claude API (via @anthropic-ai/sdk or direct fetch from the serverless function)

- Vercel Environment Variables (for ANTHROPIC_API_KEY)

🧪 Testing Tasks

- Test mild symptoms in English — confirm reasonable specialist suggestion appears.

- Test the same in Hindi — confirm the AI responds appropriately and in a matching tone.

- Test clearly emergency-like symptoms — confirm the emergency banner triggers, not the normal results.

- Test empty input — confirm a friendly validation message instead of a broken API call.

🐞 Common Issues & Debugging Tips

- If the API key isn't found, double check it's added under Vercel Project Settings → Environment Variables, and redeploy after adding it.

- If Claude's response isn't valid JSON, tighten the prompt: explicitly say 'Respond with ONLY valid JSON, no extra text' and consider wrapping the parse in a try/catch with a fallback message.

- If local testing is needed before deploying, use `vercel dev` to run serverless functions locally.

✅ End-of-Day Checklist

- Serverless function successfully calls Claude API

- Real specialist/condition suggestions replace placeholder data

- Emergency detection works and shows the emergency banner correctly

- API key is stored securely as an environment variable, not in code

- Tested in both Hindi and English

📸 Expected Project State / Screenshots to Capture

- Screenshot of a normal symptom result (specialist + condition + disclaimer)

- Screenshot of the emergency banner triggered by an emergency-like input

- Screenshot of a Hindi symptom input and its response

➡️ Handoff Notes for Next Day

Day 5 will add the city selector logic and connect it to a new serverless function that calls the Google Places API to fetch nearby clinics/hospitals.

DAY 5: Google Places API Integration — Nearby Clinics

🎯 Objective

Build a working serverless function that takes a city name and returns nearby clinics/hospitals using the Google Places API, and display them as clean cards in the UI.

📖 What I'll Learn

- How to use the Google Places API (Text Search or Nearby Search)

- How to convert a city name into location data usable by the API

- How to display external API data cleanly in a UI

🛠 Features to Build

- City input/dropdown becomes functional

- POST or GET /api/nearby-clinics endpoint

- Real clinic/hospital list (name, address, rating if available, Google Maps link) replacing placeholder cards

📝 Step-by-Step Implementation Plan

1. Enable the Places API in Google Cloud Console and generate an API key restricted to the Places API.

2. Store the key as a Vercel Environment Variable named GOOGLE_PLACES_API_KEY.

3. Create /api/nearby-clinics.js as a serverless function that accepts a city name, calls the Places API 'Text Search' endpoint with a query like 'clinics and hospitals in {city}', and returns a simplified list of results (name, address, rating, a Google Maps link built from the place_id).

4. In script.js, wire the city selector so that choosing/submitting a city calls this new endpoint.

5. Render each result as a card: clinic/hospital name, address, star rating (if present), and a 'View on Map' link that opens Google Maps in a new tab.

6. Add a loading state and a friendly empty-state message ('No results found for this city — try a nearby major city') if the API returns nothing.

7. Limit results to a reasonable number (e.g., top 8) to keep the UI clean.

8. Test with at least 4 different cities, including at least one smaller city to check the empty-state handling.

9. Commit and push; verify on the live Vercel URL.

📂 Files & Folders to Create/Modify

symptomcare/api/nearby-clinics.js (new)

symptomcare/script.js (add city search logic)

symptomcare/style.css (style clinic cards)

🔗 APIs / Libraries / Tools to Integrate

- Google Places API (Text Search)

- Vercel Environment Variables (for GOOGLE_PLACES_API_KEY)

🧪 Testing Tasks

- Test with a major city (e.g., Delhi, Mumbai) — confirm multiple relevant results appear.

- Test with a smaller town — confirm graceful empty-state handling if few/no results.

- Test the 'View on Map' link opens the correct location in Google Maps.

- Test rapid repeated searches don't break the UI (loading state resets properly).

🐞 Common Issues & Debugging Tips

- If no results return, check that the Places API is enabled for your specific API key/project in Google Cloud Console.

- If you hit quota/billing warnings, remember Google requires a billing account even for the free tier — monitor usage in Cloud Console.

- If addresses look malformed, use the 'formatted_address' field directly from the API response instead of building it manually.

✅ End-of-Day Checklist

- City selector triggers a real API call

- Nearby clinics/hospitals display as clean cards with working map links

- Empty-state handled gracefully

- Tested across multiple cities

📸 Expected Project State / Screenshots to Capture

- Screenshot of clinic results for a major city

- Screenshot of the empty-state message for a low-result city

- Screenshot showing a clicked map link opening Google Maps

➡️ Handoff Notes for Next Day

Day 6 is a full integration + polish day: connect the entire flow end-to-end (symptom → suggestion/emergency → city → clinics) into one seamless experience, and improve UI polish, spacing, and micro-interactions.

DAY 6: End-to-End Integration & UI Polish

🎯 Objective

Connect every piece built so far into one seamless, polished user journey, and elevate the visual design so the product looks professional and trustworthy.

📖 What I'll Learn

- How to think about end-to-end user flow, not just individual features

- UI polish techniques: spacing, color hierarchy, micro-interactions

- How to do a structured self-review of your own product

🛠 Features to Build

- Single seamless flow: symptom input → AI result/emergency → city selection → clinics list, all on one page without confusing jumps

- Polished visual design: consistent color palette, spacing, typography

- Small UX improvements: smooth transitions when sections appear, clear button states (loading/disabled), 'Check another symptom' reset button

📝 Step-by-Step Implementation Plan

1. Walk through the entire flow yourself as a first-time user would, from empty homepage to seeing clinic results, and write down every rough edge you notice.

2. Fix flow issues first: e.g., after getting a specialist suggestion, make the city selector clearly the 'next step' (visually emphasized), not something the user has to hunt for.

3. Apply a consistent color palette across the whole app: one primary color for actions, a neutral palette for text/backgrounds, and the alert color reserved strictly for the emergency banner.

4. Improve typography: consistent font sizes for headings vs. body vs. captions, adequate line-height, and generous spacing between sections.

5. Add a visible loading indicator (spinner or 'Analyzing...' text) for both API calls so the app never feels frozen.

6. Add a 'Check Another Symptom' / reset button that clears the form and results to start over.

7. Add subtle CSS transitions (e.g., fade-in) when the results, emergency banner, or clinic list appear — keep it simple and fast, no heavy animation libraries.

8. Test the complete flow on both mobile and desktop one more time, fixing any remaining spacing/overlap issues.

9. Commit and push; verify the fully polished flow on the live Vercel URL.

📂 Files & Folders to Create/Modify

symptomcare/index.html (structure refinements)

symptomcare/style.css (major polish pass)

symptomcare/script.js (flow + reset logic)

🧪 Testing Tasks

- Full click-through test: type symptoms → see result/emergency → pick city → see clinics → reset → repeat.

- Test on an actual mobile phone browser if possible, not just desktop resize.

- Ask one friend/family member to try it without instructions and note where they get confused.

🐞 Common Issues & Debugging Tips

- If transitions feel janky, reduce animation duration to under 300ms and use simple opacity/transform only.

- If the page feels cluttered, increase whitespace between sections before adding any new visual element.

✅ End-of-Day Checklist

- Full flow works seamlessly start to finish

- Consistent color palette and typography across the app

- Loading states present for both API calls

- Reset/'check another symptom' button works

- Tested on a real mobile device

📸 Expected Project State / Screenshots to Capture

- Screenshot of the fully polished homepage

- Screenshot of the full result view (specialist + clinics visible)

- Short screen recording or sequential screenshots of the full flow (optional but recommended)

➡️ Handoff Notes for Next Day

Day 7 is dedicated to structured testing and bug fixing — treat the app as if a stranger is using it, and systematically break it to find issues before they become embarrassing on demo day.

DAY 7: Structured Testing & Bug Fixing

🎯 Objective

Systematically test the entire application to find and fix bugs, edge cases, and rough spots before deployment hardening — this is a quality day, not a feature day.

📖 What I'll Learn

- How to write and run a structured test checklist

- How to think in edge cases (empty input, weird input, network failure)

- Basic debugging workflow using browser DevTools

🛠 Features to Build

- No new user-facing features — this day is 100% testing, bug fixing, and robustness improvements to existing features

📝 Step-by-Step Implementation Plan

1. Create a written test checklist covering: empty symptom input, extremely long symptom input, symptoms in Hindi, symptoms in English, mixed Hindi-English, nonsense/gibberish input, clearly emergency input, city with no clinics found, invalid/misspelled city name, rapid double-clicking submit.

2. Go through the checklist one by one on the live deployed site (not just locally), noting any bug, crash, or confusing behavior.

3. Add basic input validation: disable the submit button while a request is in-flight, show a friendly message for empty input instead of calling the API.

4. Add error handling for API failures (e.g., network issue, API downtime): show a friendly 'Something went wrong, please try again' message instead of a blank screen or console error.

5. Open browser DevTools (Console + Network tabs) while testing to catch silent JavaScript errors or failed requests.

6. Fix each bug found, retesting after every fix.

7. Do a final read-through of all visible text (labels, buttons, disclaimer, error messages) to fix typos and awkward phrasing.

8. Commit and push all fixes; re-run the full checklist once more on the freshly deployed version.

📂 Files & Folders to Create/Modify

symptomcare/script.js (validation + error handling)

symptomcare/api/analyze-symptoms.js (error handling)

symptomcare/api/nearby-clinics.js (error handling)

🧪 Testing Tasks

- Run the full written checklist from step 1 and mark each item pass/fail.

- Specifically test what happens when the Claude API or Places API is slow or fails (e.g., temporarily using a wrong API key locally to simulate failure, then reverting).

- Test on a second device/browser if available (e.g., phone + laptop) to catch device-specific issues.

🐞 Common Issues & Debugging Tips

- If the console shows 'Unexpected token' on JSON.parse, the API likely returned non-JSON text — check your Claude prompt still enforces strict JSON-only output.

- If a bug only happens on mobile, check for touch event differences and viewport meta tag presence in index.html.

- Keep a running bug list in a simple markdown file (BUGS.md) and check items off as fixed — this becomes useful evidence of your testing process too.

✅ End-of-Day Checklist

- Full edge-case checklist completed and passing

- Input validation prevents broken/empty requests

- Friendly error messages replace any blank screens or console-only errors

- All visible text proofread for typos

- Re-tested on the live deployed version after fixes

📸 Expected Project State / Screenshots to Capture

- Screenshot of BUGS.md (or equivalent) showing tracked and resolved issues

- Screenshot of a friendly error message state

- Screenshot confirming the app handles empty input gracefully

➡️ Handoff Notes for Next Day

Day 8 focuses on deployment hardening and final production readiness: environment variables review, performance check, and making sure the live link is fully demo-ready.

DAY 8: Deployment Hardening & Production Readiness

🎯 Objective

Ensure the live, deployed product is secure, performant, and fully demo-ready — treat this as preparing for a real public launch, not just a class submission.

📖 What I'll Learn

- Production deployment best practices (environment variables, no secrets in code)

- Basic performance and accessibility checks

- How to write good project documentation (README)

🛠 Features to Build

- No new features — focus is on hardening what exists: security, performance, documentation, and final visual polish

📝 Step-by-Step Implementation Plan

1. Review the entire codebase (index.html, script.js, both API files) to confirm no API keys or secrets are hardcoded anywhere — all sensitive values must live only in Vercel Environment Variables.

2. Double check .gitignore excludes any local .env file so secrets are never pushed to GitHub.

3. Run a quick performance check: open the live site in an incognito window, check load time, and confirm no unnecessary large files (unused images, unminified libraries) are being loaded.

4. Add basic meta tags to index.html: a proper <title>, a meta description, and a simple favicon, so the site looks professional when shared as a link.

5. Confirm the medical disclaimer is visible without scrolling on both mobile and desktop.

6. Write a proper README.md: project name, one-paragraph description, live link, tech stack used, and a short 'How it works' section.

7. Do a final cross-browser check (Chrome + at least one other browser, e.g., Firefox or Edge).

8. Tag this version in Git (e.g., git tag v1.0-rc1) to mark it as a release candidate.

9. Push everything and confirm the final live URL is stable and ready to demo.

📂 Files & Folders to Create/Modify

symptomcare/index.html (meta tags)

symptomcare/README.md (full rewrite)

symptomcare/.gitignore (verify)

symptomcare/favicon.ico (new, optional)

🧪 Testing Tasks

- Confirm no secrets appear anywhere in the GitHub repository (search the repo for 'key' or 'sk-' as a sanity check).

- Test the live link on a completely different network/device (e.g., phone on mobile data) to rule out local-network-only issues.

- Confirm the README renders cleanly on GitHub's repo page.

🐞 Common Issues & Debugging Tips

- If an API key was accidentally committed in the past, rotate/regenerate it in the provider's dashboard even after removing it from code — old commits may still contain it in history.

- If the site loads slowly, check Network tab for oversized images and compress them.

✅ End-of-Day Checklist

- No secrets in code or Git history

- Meta tags and favicon added

- README fully written with live link

- Cross-browser and cross-network tested

- Release candidate tagged in Git

📸 Expected Project State / Screenshots to Capture

- Screenshot of the GitHub repo README rendered

- Screenshot of the live site loaded on a different network/device

- Screenshot of Vercel environment variables list (names only, values hidden)

➡️ Handoff Notes for Next Day

Day 9 is the final QA + demo-prep day: full walkthrough rehearsal, capturing demo screenshots/recording, and preparing to present the product confidently.

DAY 9: Final QA & Demo Preparation

🎯 Objective

Do one final full quality pass, prepare demo materials (screenshots/recording, talking points), and make sure the product and its story are ready to present.

📖 What I'll Learn

- How to rehearse and present a product demo confidently

- How to do a final pre-launch QA pass like a real product team would

- How to summarize technical work into a clear, non-technical story

🛠 Features to Build

- No new features — final QA, demo content capture, and presentation preparation only

📝 Step-by-Step Implementation Plan

1. Do one more full run-through of the entire user journey on the live site exactly as a judge/reviewer would experience it, with zero prior context.

2. Fix only critical/embarrassing issues found (typos, broken buttons) — do not add new features this late.

3. Capture clean demo screenshots: homepage, a normal symptom result, the emergency banner, and the clinics list for a real city — save them in a /demo-assets folder (not deployed, just for your records/pitch).

4. If comfortable, record a 60–90 second screen recording walking through the full flow, for use in your presentation.

5. Write a short spoken 'demo script': what problem you're solving (30 sec), a live walkthrough (60 sec), and what you'd build next (15 sec).

6. Review your PRD and Pitch Deck (from Day 1) once more, updating any details that changed slightly during build (e.g., exact wording of the disclaimer).

7. Prepare answers for likely questions: 'Is this a real diagnosis tool?' (No — always clarify), 'What happens with emergencies?', 'Why did you choose this scope?'

8. Do a final Git commit/push confirming the repository is clean and the README is up to date.

📂 Files & Folders to Create/Modify

symptomcare/demo-assets/ (new folder, screenshots for presentation use)

symptomcare/README.md (final check)

🧪 Testing Tasks

- Full cold-start run-through as an outsider, on both desktop and mobile.

- Time your spoken demo script to make sure it fits your allotted presentation time.

- Ask someone unfamiliar with the project to watch your demo and give feedback.

🐞 Common Issues & Debugging Tips

- If nerves are a concern, do at least 2 full rehearsal run-throughs out loud before Day 10.

- If the live demo risks network issues, keep the screen recording as a backup.

✅ End-of-Day Checklist

- Final cold-start run-through completed with no critical issues

- Demo screenshots (and optionally a recording) captured

- Spoken demo script written and rehearsed

- PRD and Pitch Deck reviewed and aligned with the final product

- Repository clean and README up to date

📸 Expected Project State / Screenshots to Capture

- Full set of demo screenshots in /demo-assets

- Written demo script

- Screenshot of the final clean GitHub repo

➡️ Handoff Notes for Next Day

Day 10 is launch/presentation day: final live-link confirmation, presenting the product using the Pitch Deck, and a short retrospective on what was learned.

DAY 10: Launch Day — Presentation & Retrospective

🎯 Objective

Confirm the live v1.0 product is stable, present it confidently using the Pitch Deck, and reflect on the 10-day journey.

📖 What I'll Learn

- How to present a technical product clearly to a non-technical or mixed audience

- How to reflect on and articulate what was learned during a build

- What a real 'v1.0 launch' checklist looks like

🛠 Features to Build

- No new features — this is launch and presentation day only

📝 Step-by-Step Implementation Plan

1. First thing: open the live Vercel URL fresh and run through the entire flow one final time to confirm nothing broke overnight.

2. Have the Pitch Deck (from Day 1, refined if needed) ready to present: Problem, Target Users, Solution, Key Features, Technical Approach, Future Scope, Vision.

3. Present live using the actual deployed website, with the screen recording as backup only if live demo fails.

4. Clearly state, out loud, the disclaimer and responsible-use framing — this shows maturity in a healthcare-adjacent product.

5. After presenting, write a short personal retrospective: What was the hardest part? What would you do differently? What's the very next feature you'd build (tie back to Future Scope in the PRD)?

6. Do a final Git commit tagging this as v1.0 (git tag v1.0) and push.

7. Celebrate — you shipped a real, working, AI-powered product in 10 days.

📂 Files & Folders to Create/Modify

No new files — final git tag v1.0 only

🧪 Testing Tasks

- Final live smoke test immediately before presenting: symptom input → result → city → clinics, start to finish.

🐞 Common Issues & Debugging Tips

- If something breaks right before presenting, fall back to the Day 9 screen recording rather than debugging live under time pressure.

✅ End-of-Day Checklist

- Live product confirmed working morning-of

- Pitch Deck presented

- Disclaimer/responsible-use framing communicated clearly

- Retrospective written

- Repository tagged v1.0

📸 Expected Project State / Screenshots to Capture

- Screenshot of the final live product

- Screenshot of git tag v1.0 in the repository

- Written retrospective

➡️ Handoff Notes for Next Day

Capstone complete. Future Scope items (from the PRD) become the natural roadmap for continuing this project beyond the challenge.